NEXORA TECHNOLOGIES PVT. LTD.

PROJECT ATLAS
PROJECT CHARTER & DELIVERY DOCUMENTATION

| Field | Value |
| --- | --- |
| Document ID | NEX-PROJ-ATL-001 |
| Version | 1.0 |
| Status | Active — Delivery |
| Project Sponsor | Vikram Desai, Chief Technology Officer |
| Project Manager | Kavya Nair, Senior Program Manager |
| Business Owner | Finance & Operations |
| Technical Lead | Rahul Mehta |
| Target Launch | 28 February 2027 |
| Planned Duration | 01 August 2026 – 28 February 2027 |
| Classification | Internal |

# 1. Executive Summary

Project Atlas is a Nexora enterprise data platform initiative focused on establishing a governed reporting and analytics layer for Finance, Operations and business leadership. Atlas will consolidate approved operational data into a common analytical model, provide standardized management dashboards and improve the reliability and timeliness of recurring business reporting.

The project addresses the current reliance on manually prepared spreadsheets, disconnected reporting extracts and team-specific definitions of key metrics. Atlas will establish common data definitions, controlled pipelines, role-based access and a reusable reporting foundation for future analytical workloads.

# 2. Business Case

| Current Challenge | Business Impact | Atlas Response |
| --- | --- | --- |
| Multiple versions of operational reports | Leadership receives inconsistent numbers depending on source and preparation method | Governed analytical model and common metric definitions |
| Manual spreadsheet consolidation | Recurring reporting consumes analyst time and introduces reconciliation errors | Automated data pipelines and scheduled refreshes |
| Delayed visibility | Management decisions may rely on prior-period information | Defined refresh schedules and dashboard availability |
| Limited lineage | Users cannot easily identify where a metric originated | Source-to-report lineage and documented transformations |
| Access managed informally | Sensitive finance and operational information may be over-shared | Role-based access and controlled datasets |

Atlas is intended to reduce manual reporting effort, improve confidence in management information and provide a scalable foundation for future analytics.

# 3. Objectives and Success Criteria

Reduce recurring manual report preparation effort by at least 50% for the initial Finance and Operations reporting set.

Provide a single governed definition for each KPI included in the Atlas launch scope.

Achieve at least 98% successful scheduled data refreshes during the first 60 days of production.

Make approved dashboards available to authorized users by the agreed reporting SLA.

Maintain complete ownership and documentation for production datasets and critical metrics.

Complete security, data-governance and operational-readiness reviews before production launch.

| Metric | Target | Measurement |
| --- | --- | --- |
| Manual reporting effort | ≥50% reduction | Time study before/after launch |
| KPI definition consistency | 100% of launch KPIs documented | Metric catalogue review |
| Scheduled refresh success | ≥98% | Pipeline monitoring |
| Critical data defects | 0 unresolved at launch | Data-quality register |
| Dashboard adoption | ≥75% of assigned users active monthly | Analytics telemetry |

# 4. Scope

## 4.1 In Scope

Common analytical data model for approved Finance and Operations datasets.

Automated ingestion from selected source systems.

Data validation, transformation and quality checks.

Metric catalogue with definitions, owners and calculation logic.

Management dashboards for agreed launch KPIs.

Role-based access to datasets and dashboards.

Data lineage and operational monitoring for production pipelines.

Runbooks for data refresh failures and dashboard support.

## 4.2 Out of Scope

Replacement of source transaction systems.

Enterprise-wide data migration beyond the approved launch datasets.

Unrestricted self-service access to raw production databases.

Predictive analytics or machine-learning models in the initial release.

External customer-facing reporting.

Real-time streaming analytics for the initial release.

# 5. Stakeholders and Responsibilities

| Role | Owner | Primary Responsibility |
| --- | --- | --- |
| Executive Sponsor | Vikram Desai | Strategic direction, funding and executive decisions |
| Project Manager | Kavya Nair | Delivery plan, dependencies, risks and governance |
| Business Owner | Finance & Operations | Prioritization, KPI ownership and business acceptance |
| Technical Lead | Rahul Mehta | Architecture, engineering decisions and technical quality |
| Data Engineering Lead | Sanjay Rao | Pipelines, transformations and data reliability |
| Analytics Lead | Ananya Kapoor | Semantic model, dashboards and reporting standards |
| Information Security | Information Security Team | Access controls, security review and risk assessment |
| Data Governance | Data Governance Council | Definitions, ownership, lineage and governance standards |

# 6. Delivery Plan and Milestones

| Milestone | Target Date | Deliverable | Exit Criteria |
| --- | --- | --- | --- |
| Discovery & source assessment | 21 Aug 2026 | Source inventory and reporting baseline | Business owner approval |
| Data model design | 18 Sep 2026 | Logical and physical model | Architecture review complete |
| Pipeline development | 30 Oct 2026 | Initial ingestion and transformation pipelines | Data-quality checks pass |
| Dashboard MVP | 27 Nov 2026 | Launch dashboard set | Business review complete |
| Integrated testing | 18 Dec 2026 | End-to-end test results | Critical defects resolved |
| UAT | 29 Jan 2027 | Business acceptance | UAT sign-off |
| Security & operational readiness | 12 Feb 2027 | Security and production readiness assessment | No blocking findings |
| Production launch | 28 Feb 2027 | Atlas production release | Go-live checklist approved |

# 7. Architecture and Data Flow

Atlas follows a layered data-platform architecture. Approved source systems provide operational data to controlled ingestion processes. Data is validated and transformed into governed datasets before being exposed through the analytical model and reporting layer.

| Layer | Component | Purpose |
| --- | --- | --- |
| Source | Finance ERP | Financial transactions and master data |
| Source | Operations Platform | Operational activity and service metrics |
| Ingestion | Atlas Data Pipelines | Scheduled extraction and ingestion |
| Quality | Atlas Data Quality Service | Completeness, validity and reconciliation checks |
| Transformation | Atlas Curated Layer | Standardized business entities and calculations |
| Semantic | Atlas Metrics Catalogue | Governed KPI definitions and ownership |
| Presentation | Atlas Reporting Workspace | Approved dashboards and management reports |
| Monitoring | Atlas Operations Monitor | Pipeline health, failures and SLA tracking |

Raw source data remains controlled and is not exposed broadly to dashboard users.

Transformations must be documented for material business metrics.

Pipeline failures must be visible to the data operations team and recorded when they affect reporting SLAs.

Dashboards must display the applicable data-refresh timestamp.

# 8. Functional and Data Requirements

| ID | Requirement | Priority | Acceptance Summary |
| --- | --- | --- | --- |
| ATL-F01 | Ingest approved source datasets on schedule | Must | Successful scheduled loads monitored |
| ATL-F02 | Validate incoming data | Must | Required quality rules execute before publication |
| ATL-F03 | Maintain governed KPI definitions | Must | Each launch KPI has owner and calculation logic |
| ATL-F04 | Apply role-based access | Must | Users can access only authorized datasets/reports |
| ATL-F05 | Publish management dashboards | Must | Approved KPI views available to target users |
| ATL-F06 | Expose refresh status | Should | Dashboard shows latest successful refresh |
| ATL-F07 | Maintain data lineage | Should | Source and transformation path documented |
| ATL-F08 | Self-service analytics | Could | Considered after governance maturity review |

# 9. Data Quality Framework

Atlas uses a defined set of quality checks before curated data is made available to reporting users.

| Dimension | Example Check | Action on Failure |
| --- | --- | --- |
| Completeness | Required fields are populated | Quarantine or flag affected records |
| Validity | Values conform to approved formats/ranges | Reject or route for correction |
| Uniqueness | Expected unique keys are not duplicated | Block publication when material |
| Consistency | Totals reconcile with source controls | Investigate and escalate |
| Timeliness | Data arrives within agreed refresh window | Alert data operations |
| Referential integrity | Related entities resolve correctly | Flag affected dataset |

Business-critical data-quality failures must be recorded in the data-quality register with an owner, impact assessment and resolution target.

# 10. Risk Register

| Risk | Impact | Likelihood | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Source-system changes break pipelines | High | Medium | Change notifications, schema monitoring and regression tests | Data Engineering |
| Incorrect KPI definitions | High | Medium | Business ownership, metric catalogue and UAT validation | Business Owner |
| Sensitive finance data overexposed | High | Low/Med | Role-based access, security review and access testing | Security |
| Poor data quality reduces trust | High | Medium | Quality rules, reconciliation and defect tracking | Data Engineering |
| Manual work remains after launch | Medium | Medium | Baseline measurement and process redesign | Project Manager |
| Dashboard adoption is low | Medium | Medium | User workshops, training and prioritized UX improvements | Analytics Lead |
| Scope expands across departments | High | High | Formal change control and phased roadmap | Sponsor / PM |

# 11. Access, Security and Governance

Access to Atlas datasets and dashboards is granted based on role and business need.

Finance and other sensitive datasets require additional authorization where applicable.

Privileged administrative access is restricted to designated platform personnel.

Production credentials and service identities must not be shared.

Exports containing sensitive information must be handled using approved Nexora storage and sharing mechanisms.

Access should be reviewed periodically and removed when the business need ends.

Security and data-governance reviews are mandatory before production launch. Any material change to the categories of data processed by Atlas requires review before implementation.

# 12. Communication and Governance

| Cadence | Audience | Purpose | Owner |
| --- | --- | --- | --- |
| Daily delivery stand-up | Core project team | Blockers and work coordination | Project Manager |
| Weekly project status | Sponsor + workstream leads | Schedule, risks, decisions | Project Manager |
| Data-quality review | Data + business owners | Quality issues and reconciliation | Data Engineering Lead |
| Fortnightly dashboard review | Business users | Validate reporting usefulness | Analytics Lead |
| Steering review | Sponsor + key stakeholders | Scope, budget, escalations | Sponsor |

Project status is reported as Green, Amber or Red. Material risks, decisions and changes are maintained in the corresponding project registers.

# 13. Change Control

Log the requested change and identify the affected source, dataset, KPI, report or milestone.

Assess impacts to data quality, security, access, architecture, schedule and business reporting.

Identify dependencies and required testing.

Obtain approval from the appropriate business and technical owners.

Update project baselines, documentation and stakeholder communications.

| Change ID | Example | Approval |
| --- | --- | --- |
| ATL-CR-001 | Add a new Finance source dataset | Business Owner + Data Engineering Lead |
| ATL-CR-002 | Change a published KPI calculation | KPI Owner + Business Owner + Analytics Lead |
| ATL-CR-003 | Grant access to a restricted finance dataset | Data Owner + Information Security where required |

# 14. Testing and Release Readiness

Pipeline tests must validate ingestion, transformation, error handling and reconciliation.

Data-quality tests must cover critical launch datasets and business rules.

Dashboard validation must reconcile displayed values with approved source controls.

Access testing must verify both permitted and denied scenarios.

UAT must include representative reporting workflows used by Finance and Operations.

Production launch requires monitoring, support ownership, runbooks, rollback/recovery procedures and approved release documentation.

No critical data-quality, security or access-control issue may remain unresolved at production launch.

# 15. Operational Support Model

| Issue | Primary Owner | Escalation |
| --- | --- | --- |
| Pipeline failure | Data Engineering | Project Technical Lead |
| Data-quality defect | Data Engineering + Data Owner | Business Owner |
| Dashboard calculation issue | Analytics Lead | Business Owner |
| Access request | IT / Platform Access Team | Data Owner |
| Security incident | Information Security Team | Security leadership |
| Reporting SLA breach | Data Operations | Project Manager / Business Owner |

Production incidents affecting scheduled reporting must be recorded with incident time, affected datasets/reports, business impact, recovery action and resolution time.

# 16. Current Status Snapshot

| Area | Status | Notes |
| --- | --- | --- |
| Scope | Green | Initial Finance and Operations scope agreed |
| Source assessment | Green | Priority sources identified |
| Data model | Green | Core entities under design review |
| Pipelines | Amber | Dependency on source-system schema confirmation |
| Dashboards | Green | Initial KPI set agreed |
| Security & access | Amber | Access model and restricted-data review in progress |
| Timeline | Green | Production target remains 28 Feb 2027 |

# 17. Key Decisions and Open Questions

## 17.1 Decisions

Atlas will provide governed analytical data rather than replace source transaction systems.

KPI definitions require named business ownership.

Raw production databases will not be exposed broadly to reporting users.

Initial delivery will prioritize scheduled batch refreshes over real-time analytics.

## 17.2 Open Questions

Which additional Operations datasets should be prioritized for Phase 2?

What refresh SLA is required for each launch dashboard?

Which Finance datasets require restricted access beyond standard role-based permissions?

What is the final retention requirement for Atlas operational logs and audit records?

When should self-service analytics be introduced, and what governance controls must be in place first?

# 18. Project Documentation Index

| Artifact | Purpose | Owner | Status |
| --- | --- | --- | --- |
| Project Charter | Purpose, scope, objectives and governance | Project Manager | Approved |
| Source Inventory | Approved source systems and dataset owners | Data Engineering | Active |
| Data Model | Entities, relationships and technical definitions | Technical Lead | Active |
| Metric Catalogue | KPI definitions, formulas and owners | Analytics Lead | Active |
| Data Quality Register | Quality rules, defects and remediation | Data Engineering | Active |
| Risk Register | Project risks and mitigations | Project Manager | Active |
| Access Matrix | Roles and approved dataset/report access | Security / Data Owners | Active |
| UAT Plan & Results | Business validation and acceptance | Business Owner | Planned |
| Operations Runbook | Production support and recovery procedures | Data Engineering | Planned |

# 19. Frequently Asked Questions

What is Project Atlas? Atlas is Nexora's governed data and reporting platform for Finance, Operations and management analytics.

What problem does Atlas solve? It reduces manual report preparation, improves consistency of KPI definitions and provides more reliable access to management information.

Does Atlas replace the Finance ERP? No. Source transaction systems remain the systems of record.

Who can access Atlas data? Only users with approved access based on their role and business need.

Can anyone create a new KPI in an Atlas dashboard? No. Production KPIs must have an identified owner, documented calculation logic and appropriate approval.

What happens if a data pipeline fails? Atlas monitoring alerts the responsible data team, and affected reporting is assessed against the applicable reporting SLA.

Will Atlas provide real-time analytics? Not in the initial release. The first release is based on scheduled data refreshes.

Where should a reporting defect be raised? Report it through the Nexora Service Portal and include the affected dashboard, metric, time observed and expected value where known.

# 20. Approval

| Approval Role | Name / Group | Status |
| --- | --- | --- |
| Project Sponsor | Vikram Desai | Approved |
| Project Manager | Kavya Nair | Approved |
| Business Owner | Finance & Operations | Approved |
| Technical Lead | Rahul Mehta | Approved |
| Data Governance Council | Data Governance Council | Required before production launch |
| Information Security | Information Security Team | Required before production launch |